# Loop App: Master Implementation Plan

This implementation report maps out the technical blueprint for engineering teams to systematically deploy the Loop multi-panel workspace platform using Next.js 15, Tailwind CSS 4, and Supabase.

## 1. Sprint Rollout Timeline & Sequence Dependencies

To prevent runtime errors and broken data fields, development teams must strictly implement features along the horizontal dependency tree:

```

[ PHASE 1: DATA DEPOT ]          [ PHASE 2: GATEWAY AUTH ]        [ PHASE 3: PANEL MATRIX ]        [ PHASE 4: LOGIC ENGINES ]

• Deploy Base SQL DDL            • Configure Tailwind Tokens      • Code Airbnb Explorer Grid      • Wire Property Swap Router

• Register System Enums          • Program Dev Bypass Cookies     • Create Bento Cart Toggles       • Script SIRA Lock Fallbacks

• Mount Revenue splitting Views  • Initialize 3D Spline Canvas    • Mount Admin Ledger Queue       • Enforce Delinquency Rules

```

## 2. Granular Task Checklist Matrix

### Task 1: Core Storage, Views & Accrual Triggers (Supabase Console)

* [ ] **Database Initialisation:** Execute the database DDL script within the Supabase SQL editor to create the core relations: users, properties, subscriptions, and loyalty_ledger.

* [ ] **Enforce Enums:** Register native database data-type boundaries (user_role_type, neighborhood_type, verification_status_type, stay_horizon_type, point_ledger_type) to block invalid application state requests.

* [ ] **Deploy Yield View:** Instantiate the admin_revenue_dashboard relational view layout to cleanly track Loop's 20% net commissions separately from landlord payouts.

* [ ] **Cashback Automation:** Run the PL/pgSQL function process_subscription_cashback() and bind its hook AFTER INSERT ON subscriptions to compute points automatically (1% on base rent, 5% on lifestyle cart).

### Task 2: Design Language, Global Tokens & Bypass Middleware

* [ ] **Tailwind CSS 4 Setup:** Map luxury light-theme design variables into structural global presets (bg-white over #F8F9FA, text color #0F172A).

* [ ] **Glassmorphic Tokens:** Compile shorthand utility descriptors (bg-white/40 backdrop-blur-xl border border-slate-100 shadow-sm rounded-2xl) to guarantee unified panel rendering.

* [ ] **3D Frame Anchor:** Mount a responsive layout structural wrapper element tagged 3D-Canvas-Container onto the root login interface layout to prepare for the Spline model mesh.

* [ ] **Bypass Route Routing:** Write the automated auth endpoint path app/api/auth/dev-bypass/route.ts to process testing sessions instantly based on custom testing cookies.

### Task 3: Three-Panel Interface Construction

* [ ] **Subscriber Portal Grid:** Program the horizontal scrolling neighborhood selection chips and link them to the 3-column responsive property grid layout built with fixed-ratio listing cards.

* [ ] **Lifestyle Cart Integration:** Build the asynchronous Bento grid switch tiles tracking luxury vehicle rentals, deep housekeeping, and workspace memberships to dynamically re-calculate statements on-screen without page reloads.

* [ ] **Owner Intake Suite:** Replace typical numeric rent inputs with the "Expected Target Yield" calculation framework. Disable the listing submission mechanism unless the SIRA smart lock toggle checks out as true.

* [ ] **Admin Terminal Build:** Construct the administrative document check terminal, sorting tenant passports, Emirates IDs, and landlord PML scans next to global Approve or Reject operational action triggers.

### Task 4: Dynamic API Engines & Network Fallbacks

* [ ] **Property Swap Router:** Write the Next.js server route path app/api/properties/swap/route.ts. Check duration types on execution and instantly terminate logic paths if a user with a short-stay configuration triggers the handler.

* [ ] **Smart Lock Exception Handling:** Implement atomic check blocks during the fluid swap transition. If connection handshakes fail with the physical smart lock API, execute immediate database transaction rollbacks to secure tenant access permissions.

* [ ] **Delinquency Mitigation Routines:** Script background observers tracking billing state entries. If recurring multi-month subscriptions bounce, automatically freeze fluid swapping privileges and suspend third-party lifestyle rental tokens within an automated 12-hour window.

## 3. Backend Engine Reference Implementation

Developers must utilize the following code architecture inside the route controller files to guarantee validation criteria during Phase 4 logic sprints:

```typescript

// app/api/properties/swap/route.ts

import { NextResponse } from 'next/server';

export async function PUT(request: Request) {

const { subscriptionId, newPropertyId } = await request.json();

// 1. Structural Validation Check

// Query subscription duration_type via database driver layer.

// If record maps to 'short_stay', exit immediately with status 403 Forbidden.

// 2. Mock SIRA Hardware Smart Lock Access Token Validation Handshake

// const lockResponse = await fetch('https://api.sira.ae/v1/handshake', { method: 'POST' });

// if (lockResponse.status !== 200) throw new Error('Hardware connection dropped');

// 3. Complete Atomic Transaction Swap Mutation

// Update subscriptions table SET property_id = newPropertyId WHERE id = subscriptionId

return NextResponse.json({

status: 'success',

message: 'SIRA Smart Lock validation verified. Fluid state updated successfully.'

});

}

```